## Slide 1: Summary
Key reasons on not achieving automation maturity
Lack of skilled resources (4 out of 7 projects)
Billing constraints
Automation Testing Maturity
Projects considered for the survey:
NYC, Perrigo, Kapitus, Dell, Global Atlantic, Orbita

## Slide 2: NYC
Question | Response
Which automation tests out of the below options are you conducting right now? Validation Automation (Regression, API Automation) Process Automation (Broken links, Performance automation) | Started with (1) and (2) but could not move forward
  Reason
  Could not continue with Validation automation due to resource (Skill set), no adequate support and client billing constraints.
  They’re conducting process automation for performance checks alone – They did not have support earlier; Recently Jegan was included and basic process automation
  Lack of skilled resources, Billing constraints
PM – Vivek Mark
QA – Anto Infanta, Jegannathan

## Slide 3: Perrigo
Question | Response
Which automation tests out of the below options are you conducting right now? Validation Automation (Regression, API Automation) Process Automation (Broken links, Performance automation) | Doing (2) alone Broken link, cookie management (GDPR), Doing (1) – Very few validations – Not much scope here.
  Reason
  They needed guidance earlier – Karthikeyan used to support in the early phase of the project.
  The scope is very limited as far as automation.
  Ameex is billing Perrigo for all the automation activities that are being carried out – but there is lack of skills and timely support to carry out full fledged automation.
  Lack of skilled resources and support
PM – Mithilesh
QA – Manikaprabhu, Gayathri

## Slide 4: Kapitus
Question | Response
Which automation tests out of the below options are you conducting right now? Validation Automation (Regression, API Automation) Process Automation (Broken links, Performance automation) | Even though we are billing the client is billing for Automation resource, Kapitus does not give importance to automation tests.
  Reason
  The sprint is weekly and not much time for Automation and there is only one testing resource. If there is a dedicated automation resource, then we can leverage Automation Testing.
  We implement Unit Tests, and this is considered.
  Lack of resources
QA – Karthikeyan Rajendran

## Slide 5: Dell
PM –
QA – Karikalan Balachandran
Question | Response
Which automation tests out of the below options are you conducting right now? Validation Automation (Regression, API Automation) Process Automation (Broken links, Performance automation) | They’re performing (1) only, and they have a CI/CD Level integration – There is no problem and they’re functioning well.

## Slide 6: Global Atlantic
PM – Azarudeen Shahabudeen
QA – Lokesh, Aravind, Karikalan Balachandran
Question | Response
Which automation tests out of the below options are you conducting right now? Validation Automation (Regression, API Automation) Process Automation (Broken links, Performance automation) | They’re performing (1) only, (yet to integrate at CI/CD Level integration).
  Reason
  Client permission pending
  Already done this earlier

## Slide 7: Orbita
PM – Dinesh J
QA – Rajesh, Gnanadesigan, Lydia
Question | Response
Which automation tests out of the below options are you conducting right now? Validation Automation (Regression, API Automation) Process Automation (Broken links, Performance automation) | A set of test cases are being automated now and they’re facing trouble/issues right now.
  Reason
  Lack of support and exhaustive workload on existing automation resources
  A dedicated automation resource can be employed to fill the gap.
  Lack of resources