## Slide 1
Load Testing – Cheat Sheet
1
Calculate load per user | User Loads – 10, 20, 30 Users
Estimate the load that a single user thrusts on the system by manual loading.
5%
2
Identification of Peak load and most visited pages | Prepare a formal document
Based on Google Analytics Data, identify the peak load at any point in time for the past one year.
30%
3
Preparation of performance test scenarios and Draft Execution Plan| Based on 2.
Get GA - Load Insights document signed off from client. Internal Review of Execution plan with dependency list.
0%
6
Dry Runs | Trial Execution (Usually around 50 – 500 Users) – Send Dry Run Reports to client
Test the functioning of the scripts – Adjust variables like Think Time and Ramp up durations. Refactor Test scripts.
0%
5
Development of Test Scripts – Load and Spike Testing| Usually JMeter scripts (.jmx)
This has to be coherent with the manual user loads (Point 1). Estimate the Virtual user hours also.
0%
7
Final Execution and Reporting | As signed off with client
Prepare and send the Final load test report with observations / findings / conclusion / recommendations.
0%
4
Prepare Performance Test Execution Plan and sample report | Based on 1, 2 and 3.
Performance Test Execution Plan: Includes tools, no. of trial runs and the Final execution test plan.
0%
Niranjan, Akshaya, Babu, Meenakshi
Naga Naveen, Meenakshi
Vikesh, Meenakshi, Akshaya
Vikesh, Meenakshi, Business Analyst
Meenakshi, Vikesh
Meenakshi, Vikesh, , Business Analyst
Meenakshi, Niranjan, Akshaya , BA

## Slide 2
22
23
24
25
26
29
30
01
02
03
06
07
08
09
10
Reckitt Benkiser
Load Test Schedule
Calculate load per user
No artifact
June
Preparation of performance test scenarios and Execution Plan
Draft Performance Test Execution Plan
Preparation of performance test scenarios and Execution Plan
Performance Test Execution Plan
Identification of Peak load and most visited pages
GA Load Insights Document
# 001
# 001
# 001
# 001
# 001
# 001
# 001
Development of Test Scripts
Jmeter scripts
Final Execution and Reporting
Final / Conslidated load test report
Dry Runs
Final Configurations, Dry Run Reports
July
SIGN-OFF
SIGN-OFF